# Planning

## Week 0 (6-5)

* Website combineren
* CSS fixen (Moroni)

## Week 1 (13-5)

* Account class (Jiwoo en Aiden)
* Text Panel class (Kevin)
* Reparation Request class (Moroni)
* Database class (Moroni)

## Week 2 (20-5)

* Classes implementeren
* Definition of Done
* Definition of Fun

## Week 3 (27-5)

* Webshop wireframe (Aidan)
* Product page wireframe (Kevin en Moroni)
* Shopping cart wireframe (Jiwoo)
* Webshop klassendiagram (Aidan)
* Product klassendiagram (Kevin en Moroni)
* Shopping Cart klassendiagram (Jiwoo)

## Week 4 (3-6)

* Database updaten
* Webshop class (Aidan)
* Product class (Kevin en Moroni)
* Shopping Cart class (Jiwoo)
* Webshop class implementeren (Aidan)
* Product class implementeren (Kevin en Moroni)
* Shopping Cart class implementeren (Jiwoo)

## Week 5 (10-6)

* Puntjes op de i zetten
* Presentatie voorbereiden
* Powerpoint maken (Kevin en Kevin en Kevin en Kevin)
* Presentatie (Aidan en Jiwoo)